Project Proposal

### Project Title: Parking Management System
### Client Name: Taimoor Khan
### Submitted by: Sus Birds

(date etc. design like a title page)

## I. SUMMARY
A software to keep track of data and handle finances to generate reports, for XYZ parking.
We will create a full desktop application with database integrated. The software will have features similar to Point Of Sale System.
The project should be done as to provide solution to city’s traffic problems. This project will be a relief for citizens and local authorities as this will provide safety and security for them. This project will be a big success from business point of view because XYZ parking will be easily able to attract customers, by promising them safety and security plus peace of mind.
We SusBirds (Lol we can change the name if you guys are not comfortable) are a team of experts; we have made dozens of Point of Sale Systems for both big and small corporates. We are known for our work ethics and timeliness. Our client satisfaction score is 9.5/10. And our rates are also relatively lower than market.

Project Details:
Location: Peshawar
Proposed Starting date: 4th April
Project Duration: 2 months
Total Budget: 175,000 rs
Proposed Payment Installments: 20,000 rs per month
Others (if any)
## II. BACKGROUND AND JUSTIFICATION
Developing a software that will effectively manage the XYZ parking facilities.
## III. Requirements
### Functional Requirements
- The system must be able to registers new customers.
- The system must take care of finances.
- The System must be able to track of slot info.
- The system must be able to generate finance report.
- The system must sent the report to owner.
- The system must store member and non-member record.
- The system should charge vehicle types differently.
### Non-Functional Requirements
- Shall be able to deal with a very large number of record.
- Shall be able to register new customers with in 1 second.
- Shall be able to generate daily reports automatically

## IV. Team
Muhammad Faizan Wasif : 2 years of coding experience in both front-end and back-end development.
## V. OBJECTIVES
This project will provide solution to city’s traffic problems. This project will be a relief for citizens and local authorities as this will provide safety and security for them.
## VI. Budget
Employee Salaries: 10,0000rs
Equipment to purchase: 2,5000rs
Travel: 10,000rs
Maintenance: 30,000rs
miscellaneous: 10,000rs

Total: 175,000

note: Budget may vary.
## VII. Deliverable after every week
A milestone is reached every too weeks. What deliverable would you share after every two weeks
with your stakeholders to mark your performance.

1 st Deliverable:
We will deliver the use case diagram.
2 nd Deliverable:
We will deliver the activity diagram.
3 rd Deliverable:
We will deliver the sequence diagram.
4 th Deliverable:
We will deliver the design drawings.
5 th Deliverable:
We will deliver the prototype.
6 th Deliverable:
We will deliver product manual and conduct training session.
7 th Deliverable:
We will deliver the product.
8 th Deliverable:
We will get feedback and will do changes ( if necessary ) .
## VIII. Assumptions
The vehicle will leave the parking area. The vehicle that entered the parking area must also leave the area so that new slots will be available for the coming vehicles.
## IX. Proposed Solution
For the concise solution the owner must have a message for the membership members to show the free space in the parking area.It more easy and beneficial for customer for acknowledgement of parking slot in that portion.
## X. Communication Log
Log history of all the communications that took place between the team members in order to
prepare this proposal
Use the following format for it:
Date:
Members attended:
Agenda discussed:
Agreed points:

Proof: (if electronic meeting via email/networking website etc. add screen shots. For face-to-face
meetings and calls provide signatures of the members attended.